## Slide 1: Concept-to-Prototype Execution Plan — Hackathon Pitch Deck
=========================================================
Slide 1 — Title & Name
Project name ShramSamriddhi
Tagline: "Empowering Everyone with Pension, Credit, and Care"
Speaker note: Open with Ramesh story (32-year-old seasonal worker).

## Slide 2: Slide 2 — One-line Problem Statement
400M+ unorganized workers, volatile income, no portable social security.
Judges trigger: show contrast (corporate EPF vs daily cash).
Speaker note: Empathy + scale data point.

## Slide 3: Slide 3 — Proposed Solution (Short)
Hyper-local gig aggregator + Invisible Micro-EPF + AI Welfare Radar.
Worker-facing voice-first & offline-first app; Contractor enterprise portal.
Core outcome: daily earnings → automatic retirement contributions + scheme auto-enroll.
Speaker note: Emphasize 0 friction for worker, B2B monetization.

## Slide 4: Slide 4 — Hackathon MVP (What we build)
1) Worker app: onboarding (e-KYC mock), dashboard (wallet split), offline signed payout flow.
2) Contractor portal: post gig, escrow, co-contribution UI.
3) Backend: idempotent batch API, ledger, micro-savings routing (sandbox UPI/AePS simulation).
4) Demo: Offline-to-sync transaction + AI welfare match (mock rules engine).
Speaker note: Show live demo plan: create one offline transaction and sync it to show split.

## Slide 5: Slide 5 — Tech Architecture (Concise)
Mobile: Flutter (offline SQLite/Hive, WorkManager, TTS)
Backend: FastAPI / Node.js (Postgres ledger, Redis idempotency)
Integrations: India Stack sandboxes (Aadhaar e-KYC mock, DigiLocker, UPI/Setu wrapper)
Speaker note: Point to [TechArchPrep.md](TechArchPrep.md) for dev checklist.

## Slide 6: Slide 6 — Offline Transaction Flow (Demo highlight)
7-step flow: Local signing → PENDING_SYNC → WorkManager push → Idempotency check → Split payouts → Confirmation.
Visual: small sequence diagram (show worker phone → backend → bank/pension API).
Speaker note: Walk judges through the cryptographic signature + idempotency guard.

## Slide 7: Slide 7 — 8-Week Execution Plan (Concept → Prototype)
Week 0: Finalize name & split responsibilities (frontend / backend / demo lead).
Week 1–2: Basic mobile UI + contractor portal scaffolding, backend skeleton.
Week 3–4: Implement offline signed payload storage + WorkManager sync logic.
Week 5: Ledger logic + idempotency + batch settlement mock.
Week 6: Integrate sandbox e-KYC and UPI mock flows; demo scripts.
Week 7: Polish UI, voice prompts, wireframes; rehearse pitch & QA prep.
Week 8: Buffer, integration testing, export demo build & slide polish.
Deliverables: clickable demo, one offline sync recorded video, 3-min pitch script, submission doc.

## Slide 8: Slide 8 — MVP Scope & Success Criteria (For Judging)
Functional: offline transaction processed end-to-end; worker dashboard shows split; contractor escrow demo.
UX: voice prompts in 1 regional language; simple onboarding flow.
Impact metrics (demo): successful micropension split, auto-enroll mock, 1 sample credit score created.
Speaker note: Keep KPI examples short (adoption, retention, avg contribution).

## Slide 9: Slide 9 — Risk Summary & Mitigation (Appendix pointer)
Top risks (privacy, regulatory, fees, connectivity).
High-level mitigations: tokenized VIDs, pipeline-only routing, batch-settlement, idempotent offline-first.
Link appendix: [RiskMitigationMatrix.md](RiskMitigationMatrix.md).

## Slide 10: Slide 10 — Team, Ask & Timeline
Who: roles (Demo lead, Frontend, Backend, DevOps, Presenter).
Ask: judges — pilot access to 1 NGO/FPO, cloud credits, mentorship on NPS/EPFO compliance.
Timeline visual: 8-week roadmap condensed into a 3-month scaling note.

## Slide 11: Slide 11 — Submission Checklist (Hackathon)
Include: Application form / PPT or document, prototype link/video, one-page impact summary, team bios.
Reference: [SubmissionPrep.md](SubmissionPrep.md)

## Slide 12: Appendix — Quick Speaker Notes & Q&A Prep
Three toughest judge questions and 1-line answers:
1) "Are you managing funds?" → No. We route and batch-settle into regulated accounts; platform handles pipeline and escrow only.
2) "How do you prevent double-deductions?" → Idempotency keys + Redis cache and device-signed payloads.
3) "Can workers opt out?" → Yes — flexible contribution % and explicit biometric confirmation before deposit.
Demo sequence checklist (stage): 1) Show dashboard, 2) Accept gig offline, 3) Restore connectivity, 4) Show synced ledger + pension split.

## Slide 13: Files created from workspace used to prepare this deck:
Idea.md, PitchingPresentation.md, TechArchPrep.md, UserFlow.md, WireFrame.md, RiskMitigationMatrix.md, SummarySlide.md, SubmissionPrep.md